EXAMPLE PROBLEM 10

Allowable Work Hours for Highway Lane Closures

A 24 hour traffic count for a highway in Mercer County was obtained from the traffic monitoring section.  The directional traffic is 80,000 vehicles per day.  Management will not accept work zone and construction related queues on the facility.  Provide the allowable work hours when queues will not be present for the following three conditions: No lane reduction, 1 lane reduction and 2 lane reduction work zones.

ANSWER:		As per the chart, the allowable work hours are as follows:

4 Lanes Maintained (No Lane Reduction)		= 24 hours a day

3 Lanes Maintained (One Lane Reduction)		= 10 AM to 11 AM

=   6 PM to 7 AM (Next Day)

2 Lanes Maintained (Two Lane Reduction)		=   8 PM to 7 AM (Next Day)