IEC CHECKLIST

PI#____________________________________

Case Name______________________________

Case Manager____________________________

LSRP/Consultant

Name: __________________________________

Phone #: ________________________________

Email: __________________________________

| Initial Notification & Interim Response Action (5 days) - [7:26-1.14(b)1-4] - Is the case an IEC? - Discharge? - Pathway? - Human receptor above standards? - What type(s) of IEC(s) are present? - Potable (greater than or equal to GWRS)? - VI (indoor air, subslab, ambient samples)? - Direct contact? - Is the submittal complete? - IEC Response Action form? - Spreadsheet? - Tax map showing sample locations? - Was the IEC submitted by an LSRP? - Did the Case Manager (CM) email the LSRP with contact information? - Did the CM create a new IEC folder? - Did the CM add their name to the case and provide updates in NJEMS? - Did the CM setup an IEC due date schedule? - What schedule did the CM direct the LSRP to provide updates? Weekly____ Biweekly____ Monthly____ Receptor Evaluation - Was receptor evaluation done for potable wells? [7:26E-1.17] - ½-mile radius well search from each point of contamination - 1-mile radius well search for irrigation wells, industrial wells and wells with a water allocation permit - 1000-ft sampling radius from any point of ground water contamination for an unknown ground water flow direction - 1000-ft down gradient, 500-ft side gradient and 250-ft up gradient sampling from any point of ground water contamination for a known groundwater flow direction - Was a receptor evaluation done for vapor intrusion? [7:26E-1.18] - For VOCs: 100-ft sampling radius from an impacted structure, contaminated soil or plume; which ever is larger - For petroleum hydrocarbons: 30-ft sampling radius from an impacted structure, contaminated soil or plume; which ever is larger - Were any sensitive receptors such as residences, schools, childcare, parks or playgrounds identified? - Was a Receptor Evaluation Report form ever submitted to the DEP? - If YES, was a copy of the report obtained? Notification Requirements - [7:26E-1.4] (Note: The LSRP is responsible for sending notification letters. For cases not in the LSRP Program the DEP will send the notification letters.) Potable Wells: - Did the LSRP send the Potable Well/Indoor Air Sampling Notification form to the DEP? - For a potable well IEC, were the property owner, tenant, local health department, and municipal clerk notified of the test results? - Did the LSRP use the standard test result notification letter? - Did the test result letter specify the analytical results, significance of results and future actions? - Did the LSRP provide one sample test result letter to the DEP? - Did the LSRP provide the DEP a list of property owners and or tenants that received the letters? Vapor Intrusion: - Did the LSRP send the Potable Well/Indoor Air Sampling Notification form to the DEP? - For a Vapor Intrusion IEC were the DHSS, property owner, tenant, local health department, and municipal clerk notified of the test results? - Did the LSRP use the standard test result notification letter? - Did the test result letter specify the analytical results, significance of results, and future actions? - Did the LSRP provide one sample test result letter to the DEP? - Did the LSRP provide a list of property owners and or tenants that received the letters? Offsite Migration: - Did contamination migrate off site? - If contamination migrated off site, was a fact sheet distributed to the surrounding property owners and tenants within 200 ft of the site boundary within 14 days? - If contamination migrated off site, was fact sheet published in newspaper after 30 days? - Did the LSRP provide a copy of the fact sheet? Interim Response Acton - Was an Interim Response Action taken within 5 days for: - Potables? - VI? - Direct Contact? - Is the LSRP claiming contamination from an unknown source not related to their site? - Was sufficient justification provided by LSRP to substantiate the claim? - Does DEP concur with the unknown source claim? If YES: refer unknown source component to Bureau of Case Assignment (BCA) Engineering System Response Action (60 days) - [7:26E-1.14 (b)5] - Will the LSRP be able to implement an Engineering System Response Action within 60 days? If NO, refer case to BCA for publicly funded remediation. - Was an updated spreadsheet and map submitted? - Was a time extension requested? If YES answer the following: - Was a Remediation Timeframe Extension Request Form submitted? - Did the LSRP describe cause(s) resulting in need for extra time? - Did the LSRP describe steps taken to minimize extra time needed? - Was a time extension granted? If YES: - # days granted:_____ - Did CM revise IEC due date schedule and NJEMS? Potable Water IEC - What type of response action was taken: - Point-of-Entry water treatment? - Were DEP’s POET specifications followed? - Was a post installation sample taken? - Does analytical data show that the POET is meeting GWRS? - Was the property owner/tenant notified of analytical results? - Was data submitted for data validation? - Was a monitoring and maintenance plan established for the POET? - Was the property owner/tenant informed of the monitoring and maintenance plan? - Connection to water line? - Other: specify ___________________ Vapor Intrusion IEC - What type of response action was taken: - Sub slab depressurization? - Passive venting? - Sealing? - Other: specify_____________ Please answer the following for the response action taken: - Was a post remediation sample taken? - Was the post remediation sample taken during the heating season (November through March)? - Does analytical data show that the remediation is meeting standards? - Was the property owner/tenant notified of analytical results? - Was the data submitted for data validation? - Was a monitoring and maintenance plan established for the VI system? - Was the property owner/ tenant informed of the monitoring and maintenance plan? Receptor Delineation (60 days) - Was an updated spreadsheet and map submitted? - Is there known ground water contamination? - Is the full extent of ground water contamination known? - Is groundwater flow direction known? If YES, were potable wells sampled 1000 ft down gradient, 500 ft side gradient and 250 ft up gradient? If NO, were potable wells sampled within a 1000 foot radius? - Is an additional step-out round of sampling required for ground water because the full extent of the contamination was not determined? If YES did LSRP conduct a step-out round of sampling? - Is there a known vapor intrusion problem? - Is the full extent of ground water contamination known? - Is groundwater flow direction proven to be known on site? - For VOCs or LPH, was sampling conducted within a 100-ft radius from the impacted structure, contaminated soil or plume; which ever is larger? - For petroleum hydrocarbons, was sampling conducted within a 30-ft radius from the impacted structure, contaminated soil or plume; which ever is larger? - Did sampling include subslab, indoor air and ambient? - Is an addition step-out round of sampling required for vapor intrusion because the full extent of the contamination was not determined? If YES did LSRP conduct a step out round of sampling? - Was a time extension requested? If YES, answer the following: - Was a Remediation Timeframe Extension Request form submitted? - Did the LSRP describe the cause(s) resulting in need for extra time? - Did the LSRP describe steps taken to minimize extra time needed? - Was a time extension granted? If YES: # days granted:_____ - Did CM revise IEC due date schedule and NJEMS? - Was data submitted by LSRP for data validation? - Property owner/tenant notified of analytical results? - Did LSRP notify DEP 7 days prior to conducting sampling/fieldwork at new locations? - Was the Potable Well/Indoor Air Sampling Notification Form submitted? IEC Engineering System Response Action Report (120 days) - [7:26E-1.14 (c)] - Will multiple IEC Engineering System Response Action Reports be submitted due to the need to conduct additional step out sampling? - Was the IEC Engineering System Response Action Report submitted within 120 days? - Check report for completeness: - IEC Response Action Form? - IEC Information spreadsheet (Potable and/or VI)? - Map (tax map) showing sample locations for both non-detect, below standards, and exceedances of standards? - Was an updated IEC Information spreadsheet submitted to Bureau of Information Services & Program Support for development of a GIS map? Note: GIS mapping requirements are satisfied by data in the spreadsheet. - Report Content: - Narrative summary of remedial work performed? - Details of engineering system implemented? - Receptor delineation information? - Post installation sample results? - Did post installation samples meet standards? - Data validation summary report? - Did all data pass data validation? - Summary of all analytical data related to the IEC engineered system response? - Was a time extension requested? If YES answer the following: - Was a Remediation Timeframe Extension Request form submitted? - Did the LSRP describe cause(s) resulting in need for extra time? - Did the LSRP describe steps taken to minimize extra time needed? - Was a time extension granted? If YES: - # days granted:_____ - Did the CM revise IEC due date schedule and NJEMS? - Did LSRP notify DEP 7 days prior to conducting sampling/fieldwork at new locations? - Was the Potable Well/Indoor Air Sampling Notification Form submitted? IEC Source Control Report (270 days) - [7:26E-1.14(d)] - Was the IEC Source Control Report submitted within 270 days? - Was a focused remedial investigation conducted to identify all areas of concern contributing to the IEC contaminant source? - Was source control started? If YES: - Excavation? - In-situ treatment? - Containment? - Other ________________ - Check report for completeness: - Were all analytical results included? - Were source areas found that are continuing to discharge to the environment? - Were all areas of concern contributing to the IEC contaminant source identified? - Were source control measures initiated? - Are there plans for future mitigation and monitoring? - Was the location and extent of ground water/potable wells/VI contamination above remediation standards established? - Was a monitoring and maintenance plan for maintaining engineering controls on impacted receptors submitted (i.e. POET monitoring schedule)? - Was a sampling plan for potable wells/monitor wells/VI within and outside the impacted area submitted? - Was a minimum of annual sampling specified until IEC condition is remediated? - Were wells with detected levels but below the ground water remediation standards included in the future sampling plan? - Was an updated version of the map included with IEC Engineered System Response Action Report (120 day report) submitted? - Does map show all sample locations: potable wells, monitor wells and VI locations? - Was a map delineating the Currently Known Extent submitted? - Was an updated IEC Information spreadsheet submitted to Bureau of Information Services & Program Support for development of a GIS map? Note: GIS mapping requirements are satisfied by data in the spreadsheet - Was a time extension requested? If YES answer the following: - Was a Remediation Timeframe Extension Request form submitted? - Did the LSRP describe cause(s) resulting in need for extra time? - Did the LSRP describe steps taken to minimize extra time needed? - Was a time extension granted? If YES: # days granted:_____ - Did the CM revise IEC due date schedule and NJEMS? - Did LSRP notify DEP 7 days prior to conducting sampling/fieldwork at new locations? - Was the Potable Well/Indoor Air Sampling Notification Form submitted? | Yes No NA ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ Yes No NA ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ Yes No NA ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ Yes No NA ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ Yes No NA ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ Yes No NA ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ Yes No NA ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ Yes No NA ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ ___ |
| --- | --- |